Scope of Work (SOW)

Project: Automation of NDOT Concrete Mix Design

Client: Nebraska Department of Transportation (NDOT)

Prepared by: Nay Law Htoo, Hunter Anciaux, Abdi Aden - CIVE 202 Engineering Team

Date: 02/23/26

Project Goals

This project aims to automate the Nebraska Department of Transportation (NDOT) Concrete Mix Design Excel worksheet by implementing the engineering logic in a Python-based program. The client has asked that all calculations from the “Mix Design” worksheet be duplicated and structured into Python functions. The final system will walk the user through a series of input questions and automatically produce a professional weight summary for one cubic yard of concrete.

This project will not only aim to automate the Excel worksheet but also make the calculations more transparent and less prone to user error. Four real-world concrete mix designs will be researched to ensure that the automated system works well under different conditions.

Project Tasks

To meet the project goals outlined above, the following tasks will be completed:

Task 1: Analyze NDOT Excel Mix Design Worksheet

Responsible Party: Hunter Anciaux & Abdi Aden

The NDOT Mix Design Excel workbook will be reviewed in detail to understand the full engineering calculation process. This task includes:

- Identifying required input parameters (cement content, water cement ratio, air content, aggregate properties, moisture content, etc.)

- Tracing Excel cell formulas and dependencies

- Documenting absolute volume calculations

- Reviewing water demand calculations

- Reviewing moisture correction procedures

- Verifying yield checks for one cubic yard

- Confirming units (lbs, ft³, %, cubic yards)

A flow diagram will be developed to illustrate how the user inputs are transformed into final material weights. This will ensure the Python model captures NDOT’s existing engineering logic correctly.

Software Used: Microsoft Excel, NDOT Mix Design Workbook

Task 2: Translate Excel Calculations into Python Functions

Responsible Party: Nay Law Htoo & Hunter Anciaux

All major Excel calculations will be converted into modular Python functions. These functions will include:

- Cementitious material weight calculations

- Water content calculations

- Air volume calculations

- Absolute volume calculations

- Fine and coarse aggregate calculations

- Moisture corrections

- Yield verification

Each function will clearly state its inputs and outputs and will include comments to describe the engineering principle that is being used. Independent testing will be conducted to ensure that each function is working properly before combining them into a single program.

Software Used: Python 3.12, Jupyter Notebook, pandas (if needed)

Task 3: Develop Sequential User Input Workflow

Responsible Party: Nay Law Htoo & Hunter Anciaux

A structured input workflow will be developed using Python’s input() function. The workflow will:

- Prompt users in logical engineering order

- Clearly define required units

- Include basic validation checks (e.g., no negative values)

- Store values in clearly labeled variables

This task ensures that the program mirrors the Excel structure while improving usability and clarity.

Task 4: Generate Automated Mix Design Output Summary

Responsible Party: Hunter Anciaux & Nay Law Htoo

The final program will automatically generate a formatted weight summary for one cubic yard of concrete. The output will:

- Separate cementitious materials, water, fine aggregate, and coarse aggregate

- Display weights in pounds per cubic yard

- Include a yield check

- Round values appropriately

- Be formatted professionally for client review

Task 5: Research and Document Four Mix Design Scenarios

Responsible Party: Hunter Anciaux & Nay Law Htoo

Four realistic concrete mix scenarios will be researched using NDOT Standard Specifications and professional engineering sources. Potential examples include:

- Highway pavement mix

- Bridge deck mix

- Structural slab mix

- High-strength mix

Each scenario will include:

- Intended application

- Water cement ratio

- Target air content

- Cementitious material content

- Aggregate properties

- Source citation

These scenarios will be documented prior to running the automated model.

Task 6: Execute and Evaluate Mix Scenarios

Responsible Party: Abdi Aden & Hunter Anciaux

Each of the four researched scenarios will be entered into the automated Python workflow. For each mix:

- Inputs will be entered sequentially

- Output weight summaries will be generated

- Results will be recorded

- Mixes will be compared based on cement content, water demand, and aggregate proportions

This serves as verification and validation of the automated system.

Task 7: Prepare Final Documentation and Deliverables

Responsible Party: Nay Law Htoo & Abdi Aden

The following documents will be prepared:

- Fully functional Jupyter Notebook (.ipynb)

- Annotated Code Document (ACD) explaining Excel-to-Python translation

- GitHub repository including README and user guide

- Gantt Chart outlining project timeline

- Formal Technical Report (Introduction, Methods, Results & Discussion, References)

Project Deliverables

The following deliverables will be submitted to the client (CIVE 202 Instructor) by February 24, 2026 at 5:00 PM CT:

| Deliverable | Files Included | Due Date |
| --- | --- | --- |
| GitHub Repository | Code, README, documentation | 2/24/2026 |
| Jupyter Notebook | NDOT_Mix_Design_Automation.ipynb | 2/24/2026 |
| Annotated Code Document | ACD_NDOT_Mix_Design.docx | 2/24/2026 |
| Scope of Work | SOW_Project_2.docx | 2/24/2026 |
| Gantt Chart | Gantt_Project_2.pdf | 2/24/2026 |
| Technical Report | NDOT_Mix_Design_Report.docx | 2/24/2026 |

Expected Outcome

When the project is completed, NDOT will have a completely automated Python-based version of its Mix Design worksheet. All engineering calculations will be modular, transparent, and reproducible. The four validated mix scenarios will prove that the automated system works well under different design conditions. The system will also be designed in such a way that it can be expanded to web-based engineering applications in the future.